TOGAF® Architecture Deliverables, Phases C and D

Version 0.1 (Phases C and D draft), 2026-10-30

CSA Mentoring Unit Enterprise Architecture (A3)

Office of Student Mentoring (Mentoring Unit), Center for Student Affairs, University of Asia and the Pacific

Document Version History

| Version Number | Version Date | Revised By | Description | Filename |
| --- | --- | --- | --- | --- |
| 0.1 | 2026-10-30 | Deejay Clark Datu | First draft of Phases C and D | 2026-10-30 - A3 Phase C-D - Architecture Deliverables.docx |

Contents

1.	Architectural Artifacts	4

1.1	Scope and Inputs	4

1.2	Selected Artifacts	4

2.	Data Architecture	7

2.1	Baseline Data Architecture	7

2.2	Target Data Architecture	7

3.	Application Architecture	11

3.1	Baseline Application Architecture	11

3.2	Target Application Architecture	12

4.	Technology Architecture	14

4.1	Technology Portfolio Catalog (Baseline)	14

4.2	Technology Standards (Target)	14

5.	Gap Analysis	15

5.1	Data Gaps	15

5.2	Application Gaps	15

5.3	Technology Gaps	15

Sources	16

Tracking Information

| Project Name | CSA Mentoring Unit Enterprise Architecture (A3) |  |  |
| --- | --- | --- | --- |
| Prepared By | Deejay Clark Datu | Document Version No. | 0.1 |
| Title | Architecture Deliverables, Phases C and D | Document Version Date | 2026-10-30 |
| Reviewed By | Pending: Emmanuel Velasco, Aldrin | Review Date |  |

Distribution List

| From | Date | Phone/Email |
| --- | --- | --- |

| To | Action* | Due Date | Phone//Email |
| --- | --- | --- | --- |

* Action Types: Approve, Review, Inform, File, Action Required, Attend Meeting, Other (please specify)

# Architectural Artifacts

## Scope and Inputs

This document describes the Data, Application, and Technology Architectures (ADM Phases C and D) of the Office of Student Mentoring (OSM). It builds on the Phase B Architecture Requirements Specification and Architecture Roadmap, and uses the artifacts committed to in the team's Tailored Content Framework.

The scope covers OSM and its direct interfaces: the school Mentoring Coordinators, the Registrar, and the IT Office. How each school chooses a mentor for a student stays outside the scope. Only the hand-offs of lists and assignments are covered.

The work follows the team's Architecture Principles, especially Data Consistency and Accuracy (P2), Google Workspace as Primary Operations Tool (P3), and Confidentiality of the Mentoring Relationship (P4). In line with TOGAF, Phase C states what the application must do, and Phase D sets the technology standards it must meet. Choosing a specific product belongs to Phase E and is outside this document (The Open Group, 2022).

## Selected Artifacts

Catalogs are lists of building blocks, matrices show how two kinds of building blocks relate, and diagrams are graphical views of the same content. The following artifacts were selected because they answer the unit's main concerns with the least reading.

| Artifact | Phase | Section | Question it answers |
| --- | --- | --- | --- |
| Data Entity Catalog | C (Data) | 2.1, 2.2 | What data does the unit need, who owns it, and how sensitive is it? |
| Conceptual Data Diagram | C (Data) | 2.2 | How do pairings, sessions, and requests connect? |
| Data Entity / Business Capability Matrix | C (Data) | 2.2 | Which capability creates or changes each piece of data? |
| Application Portfolio Catalog | C (Application) | 3.1, 3.2 | What tools are used today, and what should replace them? |
| Application Communication Diagram | C (Application) | 3.1, 3.2 | How does information move between the tools? |
| Application / Business Capability Matrix | C (Application) | 3.2 | Which service supports each capability? |
| Technology Portfolio Catalog, with standards | D | 4 | What technology runs the tools, and what must the target follow? |

Two adjustments were made to the TOGAF list. Business capabilities are used in place of business functions, to match Phase B. Data security is shown as a classification column in the Data Entity Catalog instead of a separate diagram. The full TOGAF list is shown below, with the selected artifacts in bold.

| ADM Phase | Artifact |
| --- | --- |
| Preliminary Phase | Principles catalog |
| Phase A | Stakeholder Map matrix Value Chain diagram Solution Concept diagram Business Model diagram Business Capability map Value Stream map |
| Phase B | Organization/Actor catalog Driver/Goal/Objective catalog Role catalog Business Service/Function catalog Location catalog Process/Event/Control/Product catalog Contract/Measure catalog Business Capabilities catalog Value Stream catalog Value Stream Stages catalog Business Interaction matrix Actor/Role matrix Value Stream/Capability matrix Strategy/Capability matrix Capability/Organization matrix Business Footprint diagram Business Service/Information diagram Functional Decomposition diagram Product Lifecycle diagram Goal/Objective/Service diagram Business Use-Case diagram Organization Decomposition diagram Process Flow diagram Event diagram Business Capability map (updated) Value Stream map (updated) Organization map |
| Phase C: Data Architecture | Data Entity/Data Component catalog Data Entity/Business Function matrix Application/Data matrix Conceptual Data Diagram Logical Data Diagram Data Dissemination diagram Data Security diagram Data Migration diagram Data Lifecycle diagram |
| Phase C: Application Architecture | Application Portfolio catalog Interface catalog Application/Organization matrix Role/Application matrix Application/Function matrix Application Interaction matrix Application Communication diagram Application and User Location diagram Application Use-Case diagram Enterprise Manageability diagram Process/Application Realization diagram Software Engineering diagram Application Migration diagram Software Distribution diagram |
| Phase D | Technology Standards catalog Technology Portfolio catalog Application/Technology matrix Environments and Locations diagram Platform Decomposition diagram Processing diagram Networked Computing/Hardware diagram Network and Communications diagram |
| Phase E | Project Context diagram Benefits diagram |
| Requirements Management | Requirements catalog |

# Data Architecture

## Baseline Data Architecture

The unit's mentoring data is spread across several spreadsheets, forms, and email threads kept by different people.

| # | Data store | What it holds | Kept by | Problem |
| --- | --- | --- | --- | --- |
| D1 | Enrolled Student List | Name, email, course, year level | Registrar (spreadsheet) | Reaches coordinators by two different routes |
| D2 | Master Pairing Database | Student number, name, program, year level, student email, mentor, mentor email, session count | OSM (Google Sheet) | Enrollment and year level are updated by hand |
| D3 | Session Log Sheet | Date, duration, venue, purpose, goal survey, mentor email, confirmation | IT Office script, used by OSM | Shared by several people; an admin email is kept as a backup |
| D4 | School Pairing Lists | Each coordinator's mentor-mentee list | Each school coordinator | Not linked to D2; last year's list was not saved |
| D5 | Mentor Change Requests | Request and reassignment | Email threads | No record or tracking |
| D6 | Mentor Capacity | How many more mentees a mentor can take | Email replies | Asked again every term |
| D7 | Mentor Approval Scorecard | Mentor evaluation | Supervisor, OpCom, ManCom | Confidential |

The IT Office has linked D3 to D2, so confirmed sessions update the master database automatically. The main break is between D2 and the schools' own lists (D4). The unit's official record and the coordinators' working records can therefore disagree.

## Target Data Architecture

### Data Entity Catalog

| Entity | Description | Data owner | Class |
| --- | --- | --- | --- |
| Student | Enrolled undergraduate (mentee) | Registrar (source), OSM | Confidential |
| Mentor | Approved mentor, internal or external, assigned through a school | OSM | Internal |
| School | Academic school | University | Public |
| Mentoring Coordinator | School staff who pair students | OSM | Internal |
| Academic Term | Semester and school year | Registrar | Public |
| Pairing | One student, one mentor, one term, with a status | OSM | Confidential |
| Mentor Capacity | Mentees a mentor will take this term | OSM | Internal |
| Mentor Change Request | A request to change mentor, with its status | OSM | Confidential |
| Session Log | A session recorded by the student and confirmed by the mentor | OSM | Confidential |
| Session Feedback | The short survey on whether the session met its goals | OSM | Confidential |
| Compliance Status | A student's confirmed sessions this term | OSM | Confidential |
| Mentor Approval Record | Scorecard and approval, held outside the platform | HR, ManCom | Confidential |

Class key: Public means anyone may see it. Internal means university staff. Confidential means only those who need it to do their task (P4). Student data is handled under the Data Privacy Act of 2012.

### Conceptual Data Diagram

The Pairing is the center of the target. Each session log and each mentor change request points to one recorded pairing instead of a typed-in mentor email, which closes the gap between OSM's records and the schools' lists.

Figure 1. Conceptual Data Diagram (Target)

### Data Entity / Business Capability Matrix

| Entity | 1 Sourcing | 2 Develop. | 3 Pairing | 4 Change | 5 Logging | 6 Evaluation | 7 Promotion |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Student |  |  | C U | R | R | R | R |
| Mentor | C U | R | R | R | R | R | R |
| Pairing |  |  | C | U | R | R |  |
| Mentor Capacity |  |  | C U | U |  | R |  |
| Mentor Change Request |  |  |  | C U |  | R |  |
| Session Log |  |  |  |  | C U | R |  |
| Session Feedback |  |  |  |  | C | R |  |
| Compliance Status |  |  |  |  | C U | R |  |
| Mentor Approval Record | C U |  |  |  |  |  |  |

C = Create, R = Read, U = Update. Capabilities follow Phase B: (1) Mentor Sourcing and Approval, (2) Mentor Development, (3) Mentee-Mentor Pairing, (4) Pairing Change Management, (5) Session Logging and Compliance Monitoring, (6) Program Evaluation and Reporting, (7) Program Promotion.

Only Pairing creates a pairing record and only Pairing Change updates it, so the register has one clear owner. No entity is deleted: ended pairings are closed, not removed, so the pairing history is kept across terms. School, Mentoring Coordinator, and Academic Term are read by every capability and are maintained outside them.

# Application Architecture

## Baseline Application Architecture

The unit has no mentoring application of its own. Its work runs on general Google Workspace tools, joined together by email and by hand. A dedicated Mentoring Portal was used in earlier years and has been retired; session logging has since moved to a Google Form.

### Application Portfolio Catalog (Baseline)

| # | Application | Used for | Users | Maintained by |
| --- | --- | --- | --- | --- |
| A1 | Session Log Form (Google Forms) | Students record sessions | Students | IT Office |
| A2 | Confirmation Script (Apps Script) | Emails the mentor a confirmation link, updates the sheet and the master database, copies to an admin email | Mentors, OSM | IT Office |
| A3 | Session Log Sheet and Master Pairing Database (Google Sheets) | OSM's official records | OSM | OSM |
| A4 | School pairing lists (spreadsheets) | Each coordinator's own pairings | Coordinators | Each coordinator |
| A5 | Retention survey (Google Forms) | Asks returning students whether to keep their mentor | Coordinators, students | Each coordinator |
| A6 | Email (Gmail) | Student lists, capacity checks, pairing notices, mentor changes | Everyone | Each user |

The Registrar's student records are an external source. The list reaches the unit as a spreadsheet.

### Application Communication Diagram (Baseline)

Only the session logging chain (A1, A2, A3) is automated. Every other step is an email or a manual copy, and the coordinators' lists (A4) have no link to OSM's records (A3).

Figure 2. Application Communication Diagram (Baseline)

## Target Application Architecture

The target replaces the email chains and separate lists with one Mentoring Management Application made up of five services. This section states what the application must do, not which product delivers it.

### Application Portfolio Catalog (Target)

| # | Application service | What it does | Users |
| --- | --- | --- | --- |
| S1 | Pairing Register | Imports the term's enrolled list, records mentor capacity and pairings, and keeps history across terms | OSM, coordinators |
| S2 | Mentor Change Requests | Takes requests in one tracked queue and updates the register when a change is approved | Students, mentors, OSM, coordinators |
| S3 | Session Logging | Students log sessions against their recorded pairing; mentors confirm by email link, which also works for external mentors | Students, mentors |
| S4 | Compliance Monitoring and Reporting | Counts confirmed sessions, flags students below three, and produces reports for the CSA Executive Director and ManCom | OSM, CSA Executive Director |
| S5 | Notifications | Sends pairing notices, change results, and reminders | All |

School coordinators will use S1 directly. This is a new role for them under Principle P5, but S1 replaces the separate lists and emails they keep today, so their total work goes down.

### Application Communication Diagram (Target)

Figure 3. Application Communication Diagram (Target)

### Application / Business Capability Matrix

| Capability | S1 | S2 | S3 | S4 | S5 |
| --- | --- | --- | --- | --- | --- |
| 1 Mentor Sourcing and Approval | Reads the approved mentor list |  |  |  |  |
| 2 Mentor Development |  |  |  |  |  |
| 3 Mentee-Mentor Pairing | X |  |  |  | X |
| 4 Pairing Change Management | X | X |  |  | X |
| 5 Session Logging and Compliance |  |  | X | X | X |
| 6 Program Evaluation and Reporting |  |  |  | X |  |
| 7 Program Promotion |  |  |  |  | X |

Mentor approval and mentor development stay with HR and ManCom. The application only receives the approved mentor list, which keeps the confidential scorecard out of it (P4).

# Technology Architecture

The unit runs entirely on the university's Google Workspace, which UA&P already licenses and the IT Office supports. This section lists the current technology and sets the standards the target must meet. It does not choose a product.

## Technology Portfolio Catalog (Baseline)

| # | Technology | Role | Supported by |
| --- | --- | --- | --- |
| T1 | Google Workspace (Forms, Sheets, Gmail, Apps Script, Drive) | Runs every current application (A1 to A6) | IT Office |
| T2 | UA&P Google accounts | Sign-in for students, staff, and internal mentors | IT Office |
| T3 | Registrar's student records | Source of the enrolled student list, sent as a spreadsheet | Registrar |
| T4 | Web browser on personal laptops and phones | How every user reaches the tools | Each user |

External mentors may not have UA&P accounts. They currently take part through email links only.

## Technology Standards (Target)

| # | Standard | Source |
| --- | --- | --- |
| TS1 | The application runs within the university's Google Workspace where possible. Anything outside it needs an IT Office justification. | P3 |
| TS2 | Students, coordinators, and OSM sign in with UA&P accounts. External mentors confirm sessions through email links without needing an account. | Interviews |
| TS3 | Access is by role, so Confidential data is visible only to those who need it. Student data is handled under the Data Privacy Act of 2012. | P4, RFAW |
| TS4 | The application works in a web browser on phones and laptops, with nothing to install. | P1 |
| TS5 | The Registrar sends the enrolled list each term in one agreed format. | Phase B |
| TS6 | OSM owns the data, and the IT Office maintains the tools. | Phase B |

All five application services (S1 to S5) are expected to run on T1 and T2.

# Gap Analysis

Each table compares the baseline with the target. Keep means the item stays, Change means it is reworked, New means it does not exist today, and Eliminate means it is removed. These gaps feed the Information Systems and Technology components of the Architecture Roadmap.

## Data Gaps

| Baseline | Target | Action |
| --- | --- | --- |
| School pairing lists not linked to OSM's database | One Pairing register | New |
| Last year's pairings not saved | Pairing history kept across terms | New |
| Session log tied to a typed mentor email | Session log tied to a Pairing | Change |
| Year level and enrollment updated by hand | Refreshed from each term's enrolled list | Change |
| Mentor changes and capacity kept only in email | Mentor Change Request and Mentor Capacity records | New |
| Confirmed sessions update the master database | Same | Keep |
| Scorecard kept outside, confidential | Same | Keep |

## Application Gaps

| Baseline | Target | Action |
| --- | --- | --- |
| Session Log Form and confirmation script (A1, A2) | S3 Session Logging, with the email-link confirmation kept | Keep and extend |
| Shared sheets plus a backup admin email (A3) | S1 and S4 with access by role | Change |
| Coordinator lists and retention surveys (A4, A5) | S1 Pairing Register | Eliminate |
| Email chains for notices and changes (A6) | S2 and S5 | Eliminate |
| Session counts with no early warning | S4 flags students below three sessions | New |

## Technology Gaps

| Baseline | Target | Action |
| --- | --- | --- |
| Google Workspace and UA&P accounts | Same | Keep |
| Several people can edit the shared sheets | Access by role (TS3) | Change |
| No agreed format for the Registrar list | One format each term (TS5) | New |
| No named owner for upkeep | OSM owns the data; the IT Office maintains the tools (TS6) | New |

Sources

Interview with the OSM Operations Coordinators, 2026-09-11.

Interview with the OSM Operations Coordinators, 2026-09-28.

Interview with the SSE Mentoring Coordinator, 2026-10-16.

Interview with the SED Mentoring Coordinator, 2026-10-20.

Phase B Architecture Requirements Specification and Architecture Roadmap, 2026-10-29.

Enterprise Proposal (A1, revised): Principles Catalog, Tailored Content Framework, and Request for Architecture Work.

The Open Group. (2022). The TOGAF Standard, 10th Edition: Introduction and Core Concepts. Van Haren Publishing.